**Team Name: gOatmeal**

**Report Number: 12**

**Reporting Week:November 18th**

**Summary of work completed in prior week:**

**Installed MongoDB on Andy’s server and started working on connecting the database to the back end. Started working on the back-end. Add and edit features written but not integrated.**

**Summary of work planned for next week:**

**Continue working on the front end, learn more about data bases. Start working on some more of the functions. Get a minimum viable product up by next Tuesday.**

**Open issues and action plan to resolve them:**

**None**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Andy Mahoney** | **MongoDB work, Front end work** | **4** | **42** |
| **Noah Lampron** | **MongoDB work** | **3** | **34** |
| **Austin Dykeman** | **Add** | **2** | **30** |
| **Tyler Neese** | **Edit** | **3** | **31** |
| **Mike Shea** | **Nothing** | **0** | **20** |