**Team Name: gOatmeal**

**Report Number: 13**

**Reporting Week:November 23rd**

**Summary of work completed in prior week:**

**Made the home page’s html/css and made the Add, edit, and delete function with the database and front end. Made the cook function.**

**Summary of work planned for next week:**

**Continue working on the front end. Start working on some more of the functions. Get a minimum viable product up by the end of the week.**

**Open issues and action plan to resolve them:**

**None**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Andy Mahoney** | **MongoDB work, Front end work** | **10** | **52** |
| **Noah Lampron** | **MongoDB work, Front end work** | **10** | **44** |
| **Austin Dykeman** | **Nothing** | **0** | **30** |
| **Tyler Neese** | **Cook Function** | **2** | **33** |
| **Mike Shea** | **Nothing** | **0** | **20** |