**Team Name: gOatmeal**

**Report Number: 14**

**Reporting Week:December 1st**

**Summary of work completed in prior week:**

**We all got together and worked hard to polish this properly. We all worked to complete the project, though right before our presentation Andy’s Server config was accidentally messed up and it would not route properly to the folder where our files were, thankfully this was all fixed by the end of the next day. Our front end was converted to Handlebars instead of HTML and Atlas (our MongoDB server) became more stable.**

**Summary of work planned for next week:**

**This is the last week.**

**Open issues and action plan to resolve them:**

**None**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Andy Mahoney** | **MongoDB work, Webserver Work** | **24** | **86** |
| **Noah Lampron** | **Front end work** | **24** | **78** |
| **Austin Dykeman** | **Front End Work** | **22** | **52** |
| **Tyler Neese** | **Bringing the Front and Back end together. Full Stack Development.** | **40** | **75** |
| **Mike Shea** | **Conformation for delete function** | **20** | **40** |